Sprint 1 Retrospective

Dunn:

What went well: I think we did a good job meeting up and managing individual expectations. I also think our technical documentation turned out really good.

What could be improved: I feel like I could have started a little earlier and maybe some of my teammates could have too.

Individual celebration: I am honestly just happy I got the website to work at all. It was such a struggle to get to this point that last time I took this course (with ruby).

Jeffrey:

What went well? Communication online Problem-solving

What could be improved? Deadline awareness Overall commitment

What will we commit to improve in the next Sprint? Quality of work Deadline awareness

Blaise:

What went well:

* Staying in communication about issues that arose
* Getting the technical documentation done on time

Suggestions:

* More specific planning in project board
* 1 or 2 extra meetings, even if their brief

Personal Accomplishment:

* Being very detailed in technical documentation

Jason:

We had a good communication through Discord, but we could improve how we update our agenda in the Discord Team Repository.